BalloonFlow 빌드 오더

Phase 0~3 시스템 빌드 순서 + 의존성 그래프
2026. 03. 11 | Build Order v1.0

# Phase 0: Core Foundation

장르 무관 핵심 시스템. _ARCHITECTURE.md 생성.

| 시스템 | Layer | Domain | 담당 | 복잡도 | 의존성 |
| --- | --- | --- | --- | --- | --- |
| InputHandler | Core | InGame | Main Coder | low | (없음) |
| CurrencyManager | Core | OutGame | Main Coder | medium | (없음) |
| ScoreManager | Core | InGame | Main Coder | medium | (없음) |
| UIManager | Core | UX | Main Coder | medium | (없음) |
| PopupManager | Core | UX | Main Coder | medium | UIManager |
| NotificationManager | Core | LiveOps | Main Coder | low | (없음) |
| ABTestManager | Core | LiveOps | Main Coder | low | RemoteConfigService |
| RemoteConfigService | Core | LiveOps | Main Coder | medium | (없음) |
| IAPManager | Core | BM | Main Coder | medium | CurrencyManager |
| AdManager | Core | BM | Main Coder | medium | (없음) |

시스템 수: 10

# Phase 1: Base Domain Systems

코어 메커닉 + 기본 도메인 시스템

| 시스템 | Layer | Domain | 담당 | 복잡도 | 의존성 |
| --- | --- | --- | --- | --- | --- |
| RailManager | Domain | InGame | Main | high | LevelDataProvider |
| BalloonController | Domain | InGame | Main | high | RailManager, ObjectPool |
| DartManager | Domain | InGame | Main | high | LevelDataProvider, BalloonController, InputHandler |
| PopProcessor | Domain | InGame | Main | high | BalloonController, ComboCalculator |
| LevelManager | Domain | Content | Main | high | LevelDataProvider, ScoreManager, LifeManager, CurrencyManager |
| ComboCalculator | Domain | InGame | SubA | low | (없음) |
| BoardStateManager | Domain | InGame | SubA | medium | RailManager, BalloonController |
| LevelDataProvider | Domain | Content | SubA | medium | (없음) |
| LifeManager | Domain | OutGame | SubA | medium | CurrencyManager |
| DailyRewardManager | Domain | OutGame | SubA | low | CurrencyManager, BoosterManager |
| DifficultyCalculator | Domain | Balance | SubB | medium | LevelDataProvider |
| BalanceProcessor | Domain | Balance | SubB | medium | LevelManager |
| ClearRateValidator | Domain | Balance | SubB | low | BalanceProcessor |
| BoosterManager | Domain | OutGame | SubB | medium | CurrencyManager |
| ContinueHandler | Domain | OutGame | SubB | medium | CurrencyManager, AdManager, DartManager |

시스템 수: 15

# Phase 2: Upper Domain Systems

상위 도메인 + 메타/소셜/BM 시스템

| 시스템 | Layer | Domain | 담당 | 복잡도 | 의존성 |
| --- | --- | --- | --- | --- | --- |
| ChapterManager | Domain | Content | Main | medium | StarManager, LevelManager |
| GimmickManager | Domain | Content | Main | medium | LevelDataProvider, LevelManager |
| OfferManager | Domain | BM | Main | high | LevelManager, IAPManager |
| StarManager | Domain | Meta | SubA | low | ScoreManager |
| CollectionManager | Domain | Meta | SubA | medium | LevelManager, CurrencyManager |
| AchievementManager | Domain | Meta | SubA | medium | PopProcessor, LevelManager, CurrencyManager |
| PiggyBankManager | Domain | BM | SubA | medium | LevelManager, IAPManager, CurrencyManager |
| SkinManager | Domain | Meta | SubB | low | CurrencyManager |
| SeasonPassManager | Domain | BM | SubB | medium | LevelManager, IAPManager, CurrencyManager, BoosterManager |
| LeaderboardManager | Domain | Social | SubB | medium | StarManager, CurrencyManager |
| FriendManager | Domain | Social | SubB | medium | LifeManager |
| EventManager | Domain | LiveOps | SubB | medium | RemoteConfigService, CurrencyManager |
| QuestManager | Domain | LiveOps | SubB | medium | LevelManager, PopProcessor, CurrencyManager |
| SeasonManager | Domain | LiveOps | SubB | low | RemoteConfigService |

시스템 수: 14

# Phase 3: Game Layer — UI, Pages, Controllers

게임 특화 UI, 화면 전환, 튜토리얼, 에디터 스크립트

| 시스템 | Layer | Domain | 담당 | 복잡도 | 의존성 |
| --- | --- | --- | --- | --- | --- |
| TutorialController | Game | Content | Main | high | LevelManager, InputHandler, UIManager |
| ShopManager | Game | OutGame | Main | medium | CurrencyManager, BoosterManager, IAPManager |
| PageController | Game | UX | SubA | medium | UIManager |
| TutorialManager | Game | UX | SubA | medium | TutorialController, UIManager |
| FeedbackController | Game | UX | SubA | medium | PopProcessor, ScoreManager |
| HUDController | Game | UX | SubB | medium | ScoreManager, DartManager, PopProcessor |

시스템 수: 6

# Summary

| Phase | Count | Owner | Layer |
| --- | --- | --- | --- |
| Phase 0 | 10 | Main Coder only | Core |
| Phase 1 | 15 | Main(5) + SubA(5) + SubB(5) | Domain |
| Phase 2 | 14 | Main(3) + SubA(4) + SubB(7) | Domain |
| Phase 3 | 6 | Main(2) + SubA(3) + SubB(1) | Game |
| Total | 45 | - | - |

# Critical Path

InputHandler → DartManager → PopProcessor → ScoreManager → LevelManager

LevelDataProvider → RailManager → BalloonController → PopProcessor

CurrencyManager → LifeManager → LevelManager

CurrencyManager → BoosterManager → ContinueHandler

LevelManager → ChapterManager, OfferManager, PiggyBankManager

ScoreManager → StarManager → ChapterManager